## Slide 1: ASU Math Lab
2017/2018 Project

## Slide 2: Overview
Implement mathematical library software. Similar to Matlab, Octave and similar tools.

## Slide 3: Specifications
Using C/C++
Development under linux
Production to linux server (Centos 6.7)
Any C/C++ IDE works under linux.
g++ compiler, makefile is required.
Source Control, Issue Tracking, Documents at Bitbucket

## Slide 4: Phases
Core operations (3 Weeks)
Advanced Operations and Tuning (3 Weeks)
Advanced system operations (4 Weeks after exams)

## Slide 5: Phase 1: Core Operations
Implement C++ class for matrix
Support dynamic creation and destruction of matrices of any size
Support addition, subtraction, multiplication, transpose and division
Process input user commands and show results directly
Process input file, show each step result then exit

## Slide 6: Phase 1: Core Operations
Acceptance Conditions:
Delivered at provided server.
Provide correct result identical to Matlab or Octave.
Competition:
Fastest response time for large inputs.

## Slide 7: Phase 1: Process
Study requirements (from Matlab docs)
Implement the code
Apply system test
Upload code to production server
Cross group testing
Acceptance test and results

## Slide 8: Phase 1: Core Operations
> A = [1.4 2.2 3.2; 4.4 5.4 6.4; 3.3 4.2 2.2];
> B = [1.5 4.1 5.4; 3.1 4.2 1.2; 3.2 4.3 2.2];
> C = A + B
> D = A - B
> E = A * B
> F = A / B
> G = A’

## Slide 9: Phase 2: Advanced Operations and Tuning
Support mathematical functions.
  Trigonometric, Logarithmic, Roots, Power
Support mathematical expressions.
  Either with (dot) or not.
Support flexible matrix parser.
  Accept matrix in matrix, expressions and variables
Support error handling.
  Do not crash for invalid input.

## Slide 10: Phase 2: Advanced Operations and Tuning
Acceptance Conditions:
Delivered at provided server.
Provide correct result identical to Matlab or Octave.
Competition:
Fastest response time for large inputs.
How many mathematical operations supported.

## Slide 11: Phase 2: Advanced Operations and Tuning
A = 5.5 + 12 * sin(0.4) + 2.2^4;
B = [1.2 2.3 A;[1.3 2.4;4.6 1.3],[3.2;7.8]];
C = [[B [3.4; 2.1; 3.5+9.1]]
1.2^3 3+1.2 15/(2.1+10*sin(0.12)) 1.2]
D = rand(4,4)
E = eye(4, 4)
F = zeros(2, 3)
G = ones(3, 6)
L = (1.2 + 3.4 - 5.6)/(2.1*3.2 + 4.6) - 12.1*3.1 + (1.2 + 5.2)^(4/(3.2+5.6))
X = ((C*D .+ 4)./2.1 + sqrt(D))./C.^2
Y = (C^3 * sin(1./D))^(0.1)